|  | Oman LNG LLC |
| --- | --- |

Contract Title

SECTION F

EXECUTION METHODOLOGY

Contract Number: Contract No.

- Purpose

This Section sets out the minimum information and documentary evidence that the TENDERER shall submit as part of its TENDER PROPOSAL for evaluation by COMPANY.

- TENDER PROPOSAL Structure

The TENDERER shall submit its TENDER PROPOSAL in accordance with the structure, sequence, and numbering set out in this Section. Failure to submit the required information and supporting documents may render the TENDER PROPOSAL non-compliant and liable to rejection.

- References to Appendices

Where reference is made in this Section to any appendix, the TENDERER shall comply with the relevant appendix requirements and shall submit the confirmations, acknowledgements, and supporting documents specified therein.

- Contractual Status of TENDER PROPOSAL

For the successful TENDERER, those parts of the TENDER PROPOSAL expressly accepted by COMPANY, including any agreed clarifications, committed plans, schedules, certifications, and supporting documents, shall form part of the CONTRACT to the extent incorporated by reference or otherwise expressly included in the CONTRACT. In the event of any conflict, the Conditions of Contract, Scope of Work, and other agreed Contract Documents shall prevail over the TENDER PROPOSAL.

- TENDER PROPOSAL Requirements

The following items shall constitute the Technical Tender and shall form part of the Evaluation Criteria: [CE to amend the list below as per the TEM and any additional requirements]

| Ref. | Submission Requirement |
| --- | --- |
| A | Form of Agreement |
| A-1 | Form of Tender (Refer to Appendix 1 of Section 1A) |
| B1 | General Conditions of Contract |
| B1-1 | CONTRACT Terms & Conditions (Refer to Section B1) TENDERER shall submit a duly signed confirmation of its acceptance of the CONTRACT terms and conditions set out in Section B1. |
| C | QHSE Submission: |
| C-1 | HSE Capability Questionnaire: (Refer to Appendix 1 to Section F) TENDERER shall complete the OLNG Contractor HSE Capability Questionnaire and submit all required supporting evidence in the same sequence and reference as outlined in Columns C and D of the questionnaire. A separate folder shall be created for the submission, clearly referencing each response according to the question number (e.g., 1.1(a), 1.1(b), 1.1(c), 2.1(a), etc.). This submission shall include, where needed, documentary evidence against each requested focus area, safety records for the past five years, HSE management system/policy, a sample HSSE plan relevant to the project scope, and the CVs and organogram of key HSE personnel. |
| C-2 | Quality Management System: TENDERER shall submit details of its Quality Management System, including relevant policies, procedures, and statements demonstrating how quality-related matters are managed within its organisation. |
| C-3 | Quality Plan: TENDERER shall submit its proposed QA/QC Plan or Inspection and Test Plan applicable to the CONTRACT scope, including inspection stages, hold points, and the involvement of relevant parties. |
| C-4 | ISO certification: TENDERER shall submit copies of all relevant ISO certificates and any other equivalent certifications applicable to the CONTRACT scope. |
| D | Scope of Work-Related Submissions |
| D-1 | TENDERER Experience: TENDERER shall submit details of its relevant experience in performing works or services of a similar nature and complexity, including client references and supporting evidence of execution of comparable scope. |
| D-2 | Technical Compliance: TENDERER shall submit documentary evidence demonstrating compliance with the technical requirements and specifications of the CONTRACT. Any deviation, exception, or qualification shall be clearly identified, fully detailed, and duly authorised. |
| D-3 | Professional or Trade Certifications: TENDERER shall submit Professional/Trade Certification example Construction/ Engineering Works or Technical Services/ Maintenance certification, ISOs certificates necessary for work. TENDERER shall submit any applicable certification required for the scope of this CONTRACT. |
| D-4 | Methodology Statement: TENDERER shall submit a methodology statement describing the proposed manner and sequence for execution of the Work/Services, considering associated risks, interfaces, and the required timeframes. |
| D-5 | Contract Programme / Work Plan: TENDERER shall submit a contract programme/ work plan showing how the Work/Services will be executed using the proposed resources and within the required CONTRACT timeframes, including a breakdown of activities over the CONTRACT period. |
| D-6 | List of General Equipment: TENDERER shall submit a list of the equipment, tools, facilities, and workshops available for execution of the CONTRACT scope, together with details of any specific equipment required for the Work and relevant calibration records where applicable. |
| D-7 | CONTRACT Staffing and CVs of the Nominated CONTRACT Team: TENDERER shall submit the proposed CONTRACT staffing structure and CVs of nominated personnel, highlighting relevant qualifications, experience, training, and certifications applicable to the CONTRACT scope. Where applicable, TENDERER shall also submit evidence of compliance with OPAL job licence and category requirements, together with a staff training plan. |
| D-8 | Mobilization plan: TENDERER shall submit a mobilization plan complying with all mobilization requirements set forth in Section D. |
| D-9 | Execution Plan: Tenderer shall provide Project Execution Plan including, KPI, site facilities, TENDERER workshop & facilities, resource plan including manpower & equipment, subcontractor details, approved organogram, communication matrix, development. |
| D-10 | Corporate and Statutory Documents: TENDERER shall submit copies of all corporate, statutory, and registration documents required for the execution of the CONTRACT, including the following: - COMPANY profile and Commerical Registration - VAT Certificate |
| D-11 | Proposed Organizational Structure: Tenderer shall submit his proposed organisational structure and approved organogram, reflecting the decision-making process, identify roles & responsibilities of staff involved, indicate the overall competency of management resources. Specific organogram of site team mobilised to execute the scope shall be submitted with adequate explanation of site team capacity of decision making in general and site related matters in specific. |
| D-12 | Subcontracted Scope: TENDERER shall submit a list of proposed SUBCONTRACTORS, stating the portion of the Work to be performed by each. TENDERER shall also submit supporting information demonstrating each proposed SUBCONTRACTOR’s capability and relevant experience, together with evidence of their proposed engagement, such as an MOU or equivalent document. TENDERER shall clearly identify any SME SUBCONTRACTOR. All SUBCONTRACTORS shall be subject to COMPANY approval and accreditation requirements. |
| D-13 | Site Facilities: Tenderer shall Provide his proposal on site facilities for site personnel. Tenderer shall submit his proposal to accommodate and arrange for necessary welfare facilities such as accommodation, catering, transportation, etc. to the proposed site work. |
| D-14 | Performance Bond Acknowledgment Letter (Refer to Appendix 1 to Section A) TENDERER shall submit a duly signed acknowledgment confirming its ability and commitment, if awarded the CONTRACT, to provide the Performance Bond in accordance with the requirements of the CONTRACT. |
| E | Section E - Schedule of Prices |
| E-1 | Unpriced Section E: Tenderer shall submit unpriced Section E clearly indicating all items listed as either Quoted or Unquoted. No pricing information whatsoever shall be included in this section or anywhere within the Technical Tender submission. Disclosure: Any prices in the Technical Tender will result in immediate and strict disqualification from the tendering process. |
| H | Section H - ICV Submission |
| H-1 | MOL Omanization Certificate: Local and National Registered Suppliers (NRS) shall submit Omanization certificate from MOL. |
| H-2 | Omanization Compliance for IT Related Contracts: For IT-related contracts only, TENDERER shall submit evidence of compliance with the applicable Omanization requirement, currently set at 60%, or such other percentage as may be prescribed by applicable law or regulation. |
| H-3 | ICV Acknowledgment Letter (Refer to Appendix G to Section H): Tenderer shall submit an acknowledgment letter of the In Country Value (ICV) requirements. |
| H-4 | ICV Plan: Tenderer shall submit In Country Value (ICV) plan assuring meeting ICV requirement stated in section-D of scope of Work and Section H. |
| J | Section J - JSRS Registration Requirements |
| J-1 | Valid JSRS Certificate |
| J-2 | Signed Section J: Signed copy for compliance of JSRS Requirements as set out in Section J. |
| K | Section K - OPAL Requirements |
| K-1 | Valid OPAL Compliance Verification Certificate |
| K-2 | Valid OPAL licences for personnel practicing in positions for which such licences are required. Disclosure: Non-compliance with above OPAL requirements may result in disqualification of the Tenderer. |
| K-3 | Signed Section K: A duly signed confirmation of compliance with the OPAL requirements set out in Section K. |