|  | Oman LNG LLC |
| --- | --- |

Contract Title

Section G

ADMINISTRATION INSTRUCTIONS

Contract Number: Contract No.

This section comprises the following procedures:

| PART A: | ACCESS TO SITE |
| --- | --- |
| PART B: | ADMINISTRATION |
| PART C: | HSE REQUIREMENTS |
| PART D: | QUALITY MANAGEMENT |
| PART E: | MATERIALS CONTROL |
| PART F: | IMPORT OF MATERIALS & EQUIPMENT |

- PART A: ACCESS TO SITE (applicable when working at Site)

CONTRACTOR to whom the WORK is awarded shall be given access to COMPANY Qalhat Complex or Head Office building only after completing and passing successfully the Site Safety Induction Programme and complying with the following requirements:

  - Access to the Site shall be via security at the Main Entrance Gate.

  - CONTRACTOR shall submit to COMPANY the list of personnel to be assigned to the WORK. Each staff on the list shall be supported by the following documents.

    - Personnel CV with passport size photo

    - CONTRACTOR Identification Card

    - Photocopy of Labour Permit for Non-Omani Nationals.

    - Photocopy of the Passport for Non-Omani Nationals.

    - Copy of recent Security Clearance Certificate for Omani Nationals issued by the Royal Oman Police.

  - CONTRACTOR ID shall be validated by COMPANY. COMPANY shall issue to each CONTRACTOR staff an electronic access card and return CONTRACTOR Identification Card. CONTRACTOR personnel entering the Site shall use the electronic access card and wear their ID and shall continue wearing it while inside COMPANY property.

  - In the event of loss, or non-return of Identification Card upon completion of a contract, COMPANY shall charge CONTRACTOR the amount of RO 5/- (Rials Omani Five only), per lost or non-returned card.  The CONTRACTOR must notify the COMPANY security department immediately in the event of loss of the Gate Pass.

  - Upon completion of a CONTRACTOR staff member's assignment to the WORK, or in the event of termination of employment or removal from the WORK for any reason, CONTRACTOR shall immediately notify COMPANY Security Department and surrender the electronic access card and CONTRACTOR Identification Card of the departing staff member. CONTRACTOR shall ensure all access cards are returned to COMPANY within twenty-four (24) hours of the staff member's departure from the WORK.

  - COMPANY shall perform security and safety checks to staff entering and leaving the site. COMPANY security shall have the right to detain and search staff entering or leaving COMPANY premises during random security checks. COMPANY reserves the right to prevent CONTRACTOR staff access to the site for failure to comply strictly with the requirements of site safety regulations, safe working procedures, and Health, Safety, and Security instructions as may be issued from time to time by COMPANY to CONTRACTOR.

  - CONTRACTOR bringing their service vehicles shall apply for a permit to be allowed entry and use within the Site. COMPANY Engineering Department shall inspect the vehicle’s mechanical condition, and a vehicle pass shall be issued upon the approval of application.

  - All application forms for the above-mentioned requirements shall be secured from COMPANY Security Department.

- PART B: ADMINISTRATION

It is the intention of this Section to advise CONTRACTOR of the required method of CONTRACT implementation with respect to administration functions. All costs for the fulfilment of the requirements of this Section shall be included in CONTRACT PRICE.

  - Parties Concerned and Addresses

    - COMPANY:

| #### Mailing Address: | #### OMAN LNG L.L.C., |
| --- | --- |
|  | #### P.O. Box 888, Sur - 411, Sultanate of Oman |
|  | #### Attention: (See “Addressee” listed below) |
| #### Telephone Number: | #### +968 25547777 (Site Exchange) |
| #### Addressee | #### Purpose |
| #### CONTRACT HOLDER, <Reference Indicator) | #### All matters pertaining to the CONTRACT Work including VARIATIONS to CONTRACT. |
| #### Or |  |
| #### Senior Manager, Contracting, #### Supply Chain Department (SC) | #### All Commercial & Contractual aspects. |
| #### Or |  |
| #### Finance Focal Point: Accounts Payable, Oman LNG LLC, P.O. Box 560, P.C. 116 Mina Al Fahal, Muscat, Sultanate of Oman | #### All invoices (copies and original). |

    - CONTRACTOR:

| Mailing Address: |  |
| --- | --- |
| Email Address: |  |
| Telephone Numbers: |  |
| Attention: |  |
| Position/Title: |  |

    - CONTRACTOR OUT-OF-OFFICE/EMERGENCY CONTACT DETAILS:

| Telephone/GSM Numbers: |  |
| --- | --- |
| Email Address: |  |
| Contact Name: |  |
| Position/Title: |  |

    - Changes in Address:

Both COMPANY and CONTRACTOR shall have the right to change their correspondence addresses by notice in writing to the other party. All notices shall be effective when received.

  - Contract Holder and Contractor Representatives

    - CONTRACT HOLDER

CONTRACT HOLDER as defined in Section B1- General Conditions of Contract shall have full authority to act on behalf of COMPANY in all respects.

    - CONTRACTOR REPRESENTATIVE

CONTRACTOR REPRESENTATIVE as defined in Section B1- General Conditions of Contract shall have full authority to act on behalf of CONTRACTOR for the purposes of CONTRACT. CONTRACTOR may wish to appoint other representative in addition to the named representative below for specific tasks. CONTRACTOR shall notify COMPANY in writing of any such appointments and the authorities vested in such representatives.

The designated CONTRACTOR REPRESENTATIVE is: _________________________

    - Reporting Relationship.

In the interest of expediency and to ensure total awareness of all parties concerned, it is important to standardise the reporting relationships between CONTRACTOR and COMPANY.

To this end CONTRACTOR REPRESENTATIVE shall communicate directly with CONTRACT HOLDER and vice versa.

    - CONTRACTOR Administrative Work on CONTRACT

For ease of processing Monthly and CALL-OFF payments, CONTRACTOR REPRESENTATIVE shall be given authority to act as administrator for progress of CONTRACT WORK. He will inform COMPANY in electronic systems on the progress of individual parts of CONTRACT.

  - Communications

    - All communications between the parties, whether written or verbal shall be conducted in the English language.

    - All instructions or notices given under this CONTRACT shall be in writing. In the event that for reasons of expediency one gives a verbal instruction or notice to the other party the issuing party shall immediately or at most within 24 hours confirm such instruction or notice in writing.

    - All legal notices required or necessary under this CONTRACT shall be hand carried to CONTRACT HOLDER, and a suitable receipt obtained, or sent by registered mail.

    - All correspondence apart from legal notices shall be dealt with by letter or E-mail applicable.

    - Correspondence from CONTRACTOR REPRESENTATIVE to CONTRACT HOLDER by letter shall follow the format detailed below:

| Date: |  |
| --- | --- |
| Ref.: | (numbered sequentially) |
| To: | Oman LNG LLC |
| Attention: | <CONTRACT HOLDER> |
| From: | <Name of CONTRACTOR> |
| Copy to: | (other parties - as applicable) |
| Contract No.: | Contract No. |
| Contract Title: | Contract Title |
| Subject: |  |
| Text |  |

  - Reports

All reports to be prepared by CONTRACTOR under this CONTRACT shall satisfy the following requirements:

    - All reports shall be properly bound into manageable volumes.

    - All paper shall be to standard ISO A4 size, except for covers, which may be slightly larger.  In the event that a larger size paper is required (i.e. for sketches, bar charts, etc.) standard ISO A3 size shall be used which may be folded to fit into an A4 size report.

    - Hard covers shall be used for each report, the front cover of each report shall have title window.

    - First page of each report shall only bear the following information:

| CONTRACT Number: | Contract No. |
| --- | --- |
| CONTRACT Title: | Contract Title |
| Progress Report No. | (sequential no. starting from 1) |
| halfway page: | Date |
| bottom page | OMAN LNG LLC |

    - The second page shall indicate the name and address of CONTRACTOR and the name of CONTRACTOR REPRESENTATIVE.

    - Next page(s) shall contain a full index as to the contents of the report.

    - The remaining page headings shall include the job title, number, date, revisions, etc. as required.

    - The Report shall summarise and tabulate the progress of WORK as of the end of the preceding month.

    - The report shall show the progress achieved during each month of CONTRACT. If at any time WORK fall behind scheduled progress, CONTRACTOR shall include in the narrative report a description of the remedial measures proposed to correct the progress shortfall.

    - The distribution of reports shall be as follows:

1 copy for COMPANY CONTRACT HOLDER

    - In general, the following is a list of clear, concise reports required from CONTRACTOR. This list is not restrictive and may be amended from time to time as COMPANY requires:

- Weekly/Monthly labour return in a format required by COMPANY

- Weekly/Monthly progress reports

- Weekly/Monthly material shortage reports

- Weekly/Monthly Safety Reports

  - Invoicing and Valuation Procedure

    - Invoicing Procedure

      - CONTRACTOR shall access the COMPANY iSupplier portal https://iservices.omanlng.co.om/ using the Username & Password provided by the COMPANY to raise Service Receipt, attach supporting documents (i.e. approved timesheets, measurement sheets, copy of third party invoice, etc. as applicable) and submit for approval, as soon as the service is completed. CONTRACTOR shall contact COMPANY Representative for any clarification.

      - The Service Receipt raised by the CONTRACTOR shall be reviewed and approved by the COMPANY Representative. Any Service Receipt subject to query shall be returned to CONTRACTOR for action and resubmission. CONTRACTOR shall be notified via email on the approval and to submit invoice.

      - CONTRACTOR shall complete invoice registration in the iSupplier portal as per currency agreed in the CONTRACT. Quantity to be invoiced shall be in lined with the Service Receipt approved by COMPANY indicated in the system. In case of discrepancies, CONTRACTOR shall contact the COMPANY Representative.

      - Any reimbursable expenses incurred in other currency, if applicable, shall be invoiced as per currency agreed in the CONTRACT using the exchange rate at the date of other currency invoice by the commercial bank exchange rate or the country exchange rate, as appropriate, received by CONTRACTOR when disbursing such other currency payments.

      - CONTRACTOR shall upload in the iSupplier portal a PDF scanned copy of original authorized invoice containing the following information, and submit:

      - CONTRACTOR name as specified in Section A – Form of Agreement

      - Invoice number & date

      - CONTRACT Number & Title

      - Description of the services supplied

      - COMPANY shall approve payment of the correct invoice within the payment terms into the bank account of CONTRACTOR registered in COMPANY’s ERP system. Once the invoice is approved, remittance advice will be sent to CONTRACTOR’s e-mail registered in COMPANY database. Incorrect invoice may be returned for rectification, and payment may therefore be delayed. COMPANY shall make no payment until CONTRACTOR has fulfilled all requirements. CONTRACTOR understands and accepts that any failure on its part to comply completely with the requirements of this Article may delay payment of its invoice.

      - CONTRACTOR may write to PaymentDelayComplaint@OMANLNG.CO.OM in case of unjustified delay of payment from COMPANY. CONTRACTOR may contact AccountsPayable@Omanlng.co.om for any enquiry regarding payment.

    - Valuation Procedure

      - CONTRACTOR shall access the COMPANY iSupplier portal https://iservices.omanlng.co.om/ using the Username & Password provided by the COMPANY to raise Service Receipt, attach supporting documents (i.e. approved timesheets, measurement sheets, copy of third party invoice, etc. as applicable) and submit for approval, as soon as the service is completed. CONTRACTOR shall contact COMPANY Representative for any clarification.

      - The Service Receipt raised by the CONTRACTOR shall be reviewed and approved by the COMPANY Representative, Quantity Surveyor and CONTRACT Holder. Any Service Receipt subject to query shall be returned to CONTRACTOR for action and resubmission. CONTRACTOR shall be notified via email on the Approved Valuation Report and to submit invoice.

      - CONTRACTOR shall complete invoice registration in the iSupplier portal as per currency agreed in the CONTRACT. Quantity to be invoiced shall be in lined with the Service Receipt approved by COMPANY indicated in the system. In case of discrepancies, CONTRACTOR shall contact the COMPANY Representative.

      - CONTRACTOR shall upload in the iSupplier portal a PDF scanned copy of original authorized invoice containing the following information, and submit:

- CONTRACTOR name as specified in Section A – Form of Agreement

- Invoice number & date

- CONTRACT Number & Title

- Description of the services supplied (i.e. valuation number & month)

      - COMPANY shall approve payment of the correct invoice within the payment terms into the bank account of CONTRACTOR registered in COMPANY’s ERP system. Once the invoice is approved, remittance advice will be sent to CONTRACTOR’s e-mail registered in COMPANY database. Incorrect invoice may be returned for rectification, and payment may therefore be delayed. COMPANY shall make no payment until CONTRACTOR has fulfilled all requirements. CONTRACTOR understands and accepts that any failure on its part to comply completely with the requirements of this Article may delay payment of its invoice.

      - CONTRACTOR may write to PaymentDelayComplaint@OMANLNG.CO.OM in case of unjustified delay of payment from COMPANY. CONTRACTOR may contact AccountsPayable@Omanlng.co.om for any enquiry regarding payment.

  - Verbal Instructions

    - CONTRACTOR shall accept verbal instructions only from CONTRACT HOLDER.

    - CONTRACTOR shall fill-up a Field Instruction Note and shall obtain the confirmatory signature of CONTRACT HOLDER. CONTRACT HOLDER shall within 24 hours raise the Field Instruction Note (Work order request) in the ERP System.

  - CONTRACT Cost Control

To maintain close financial control of the WORK a system of “VARIATION ORDER” and “VARIATION to CONTRACT” as further discussed below will be adopted.

    - For all WORK provided under the CONTRACT, COMPANY shall issue a purchase order through ERP system. For all services/WORK’s provided on a CALL-OFF basis, COMPANY will issue a separate CALL-OFF in the form of purchase order issued through ERP System. Completion of WORK is controlled by completion on purchase order.

    - VARIATION ORDER - will be issued by COMPANY to cover any change(s) in WORK.

    - VARIATION to CONTRACT - a variation to CONTRACT can arise as a result of a VARIATION ORDER, as detailed above, or as a result of any of the other reasons provided for in CONDITIONS OF CONTRACT.

CONTRACT PRICE cannot be varied without the issue and signature of a formal VARIATION to CONTRACT.

The original and duplicate original must be signed by duly authorised representatives of COMPANY and CONTRACTOR. CONTRACTOR retains the original and the duplicate original is returned to COMPANY.

VARIATION to CONTRACT shall carry the Contract Number followed by -001, -002, etc. as appropriate and shall indicate the number(s) of the corresponding VARIATION ORDER, if any.

In the event of an emergency or business crisis, COMPANY shall have the right to require the CONTRACTOR to commence WORK immediately provided that the COMPANY issues such instruction verbally for WORK’s or services within the defined CONTRACT scope from CONTRACT HOLDER and to be confirmed in writing at the earliest possible opportunity. If the requirement is outside the defined CONTRACT scope, such instruction shall be issued by the CONTRACT OWNER in writing following which a VARIATION ORDER shall be made for such WORK’s at the earliest possible opportunity, even though the amount of any adjustment to the estimated CONTRACT PRICE may not have been determined at the time of receipt of such instruction, COMPANY shall have the right to require the CONTRACTOR to do so.

- PART C: HSE REQUIREMENTS

Please refer to COMPANY Health, Safety, and Environmental Management System Manual, Procedures, and Work Instructions. These references are available upon request.

- PART D: QUALITY MANAGEMENT

CONTRACTOR is required to be certified or accredited under the ISO 9000:2000 Series Quality Systems or equivalent acceptable by the COMPANY.

- PART E: MATERIALS CONTROL

  - General

CONTRACTOR shall comply with the requirements of this procedure and processes of COMPANY Material Control Procedure set out in this document for the receipt and issue of FREE ISSUE MATERIAL, through COMPANY Warehouse & Logistics Section, to CONTRACTOR.

  - Receipt of MATERIAL

All MATERIAL will be delivered to COMPANY Warehouse & Logistics Section and will be inspected and receipt documents raised in accordance with normal procedures.

  - CONTRACTOR MATERIAL Control Procedure.

CONTRACTOR shall establish MATERIAL control procedures, which meet the aforementioned requirements, and are in accordance with recognised good practice and are to the satisfaction of COMPANY. As a minimum this procedure must include for:

- Verifications that materials received are in accordance with the Material Issue Voucher in terms of both specification and quantity.

- Issue of Material Discrepancy Report

- Preparation and appropriate authorisation of Material Issue Voucher

- Control of MATERIAL’s when issued.

- Audit of MATERIAL control activities.

- Preparation and authorisation of Material Return Voucher

- Return of surplus MATERIAL’s to COMPANY upon completion of WORK.

- Method of control to ensure that the correct MATERIAL’s are incorporated into WORK at the intended location.

  - MATERIAL’s supplied or purchased on-behalf of COMPANY

CONTRACTOR may be required from time to time to supply or purchase MATERIAL’s on-behalf of COMPANY. In buying MATERIAL’s, CONTRACTOR is required to solicit at least three quotations, except for single source supplies from Original Equipment Manufacturers (as agreed by CONTRACT HOLDER), and secure the approval of CONTRACT HOLDER by presenting to CONTRACT HOLDER the quotations received from the suppliers/vendors. CONTRACT HOLDER shall have the authority to approve the MATERIAL’s to be purchased. Such approval shall be attached while invoicing COMPANY on ‘cost-plus’ fee basis.

- PART F: IMPORT OF MATERIALS & EQUIPMENT

  - MATERIAL’s and EQUIPMENT, which are required for the performance of CONTRACT, may be imported under COMPANY import licence on condition that they shall not be used for any other purpose than the performance of CONTRACT. Such MATERIAL’s and EQUIPMENT shall be consigned to COMPANY and COMPANY shall certify the shipping documents. CONTRACTOR shall nevertheless be fully responsible for their correct and timely importation, clearance, storage, handling and transportation to site in line with applicable INCOTERMS agreed.

  - The shipping documents (i.e. the bill of entry, the bill of landing, the certificate of origin and the shipping invoice) shall be consigned as follows:

Oman LNG LLC

For: <Name of CONTRACTOR>

CONTRACT No: <xxx-xx-xxxx>

Port of entry:

Sultanate of Oman

Each package shall be consigned as above and further marked as follows:

- Country of origin.

- Package dimensions in meters and net & gross weight in kilograms;

- Specific handling and storage instructions;

- Packing list in waterproof cover fixed in a clearly visible position;

- Individual items shall be tagged with part numbers.

- EQUIPMENT tag number.

- Legalisation Document and Certificate of Origin.

The following clauses will apply in all cases where CONTRACTOR is responsible for the import/export of MATERIAL’s to and from the Sultanate of Oman.

CONTRACTOR shall submit the shipping documents to CONTRACT HOLDER, who will verify whether the MATERIAL’s and EQUIPMENT are required for the performance of CONTRACT and whether they qualify for duty exemption (see clause 4 below). CONTRACT HOLDER will then certify the shipping documents. CONTRACTOR shall subsequently collect the certified shipping documents from CONTRACT HOLDER.

  - CONTRACTOR shall comply with the customs laws and regulations applicable to imports into Oman. Subject to Clause 6.9 below, all duties, costs, penalties and fines shall be for CONTRACTOR account and any delay or damage which occurs during or in connection with the importation, verification and certification, clearance, handling, storage or transportation shall be considered to be attributable to CONTRACTOR, provided however that CONTRACTOR shall not be responsible for undue delays in the verification and certification of shipping documents by COMPANY submitted in accordance with this Section.

  - COMPANY has been granted an exemption on the payment of customs duties on EQUIPMENT, machinery and spare parts imported for the Plant. This exemption is subject to the compliance by COMPANY and/or any CONTRACTOR importing goods on its behalf with procedures for import set out by the Directorate General of Customs, Oman. These procedures are summarised in clauses 6.5-6.12 below but may be subject to amendment from time to time. CONTRACTOR shall comply with the procedures set out below or such amended or additional procedures as required from time to time.

  - The duty exemption shall only apply for items consigned to COMPANY which are imported by, and for the account of, CONTRACTOR in connection with the CONTRACT. CONTRACTOR shall therefore not apply for duty exemption in respect of items which CONTRACTOR has ordered through a local supplier and which CONTRACTOR imports on behalf of any other party.

CONTRACTOR shall submit to the customs authorities of Oman evidence that the items are imported for the purpose of implementing the CONTRACT. Such evidence may take the form of a copy of the letter of credit between CONTRACTOR and the foreign supplier of goods for payment, of the items or a letter of declaration from CONTRACTOR (certified by the Ministry of Commerce and Industry) stating the purpose for which the goods are imported.

  - On the shipping invoice, CONTRACTOR shall ensure that the type and quantity of the MATERIAL’s and EQUIPMENT are listed and identified in sufficient detail to enable CONTRACT HOLDER to verify whether or not they qualify for duty exemption.

  - If CONTRACT HOLDER is satisfied that all items have been listed and identified in sufficient detail and indeed qualify for duty exemption, he shall sign the shipping invoice and certify the shipping documents.

  - CONTRACTOR warrants that (each of) the package(s) to which the shipping invoice pertains shall solely consist of the items listed and identified in the shipping invoice as being the content of that package.

  - In the event CONTRACTOR demonstrates to COMPANY satisfaction that import duty has been levied and paid on MATERIAL’s and EQUIPMENT which qualify for import duty exemption, then COMPANY shall assist CONTRACTOR in obtaining a refund from the custom authorities. Failing which, CONTRACTOR shall be entitled to reimbursement of such duty by COMPANY, provided CONTRACTOR has fully complied with these procedures and the applicable customs laws and regulations.

  - Surplus MATERIAL’s and other items, which have been imported duty free and have not become COMPANY property under the terms of CONTRACT, shall be re-exported as soon as reasonability possible after they are no longer required for the execution of the CONTRACT*. Alternatively, subject to the prior written approval of CONTRACT HOLDER, CONTRACTOR shall be allowed to sell such items in Oman or keep them in Oman if exclusively required for the execution of another CONTRACT between CONTRACTOR and COMPANY.

Items that are sold in Oman shall be subject to import duty, calculated over the sales price, and CONTRACTOR shall ensure that such duty is paid to the customs authorities prior to delivery of the items to the purchaser.

On completion of CONTRACT, CONTRACTOR shall submit to CONTRACT HOLDER a list of items which have been imported under duty exemption but have not become COMPANY property and have not yet been re-exported or sold locally, divided into the following categories:

  - items which will be re-exported;

  - items which will be sold locally;

  - items which will be used on another CONTRACT between CONTRACTOR and COMPANY, stating the CONTRACT Name and Number.

* EQUIPMENT which CONTRACTOR intends to re-export within 3 months from importation shall be imported in accordance with the customs regulations governing such temporary imports, provided that CONTRACTOR shall not be required to pay a deposit to the customs authorities if the items qualify for duty exemption under Clause 6.4 above.

  - Any attempt by CONTRACTOR to abuse, or assist in the abuse of, the duty exemption shall be considered a fundamental breach of CONTRACT and shall entitle COMPANY to terminate CONTRACT and/or suspend CONTRACTOR from the approved tenderers list, without prejudice to any other rights or remedies it may have for such abuse/breach of CONTRACT.

  - These procedures (as may be amended from time to time) shall be deemed incorporated into CONTRACT.